Phase 1: Core Infrastructure & Auth (Days 1–3)

Day 1: Database Schema & Prisma Setup

Focus on the "Blueprints." You need a robust relational structure for stories, chapters, and users.

- Define Schema: Open schema.prisma. Create models for User, Story (title, cover image, summary, category), Chapter (content, order number, storyId), and Genre.

- Relationships: Map 1:Many for User to Stories and Story to Chapters.

- Migration: Run npx prisma migrate dev to push the schema to Supabase.

- Seeding: Write a small script to populate 5–10 genres (Romance, Thriller, Horror) so the UI isn't empty.

Day 2: NestJS Backend Core & Auth

- Auth Module: Implement Register and Login using bcrypt for password hashing and @nestjs/jwt.

- JWT Strategy: Create a Guard to protect "Write" routes while keeping "Read" routes public.

- Endpoints: * POST /auth/register

  - POST /auth/login

  - GET /auth/me (to verify token on frontend).

Day 3: Frontend Shell & Auth Integration

- Next.js Setup: Configure Tailwind and shadcn/ui (highly recommended for speed).

- Context/State: Set up a UserContext or Zustand store to manage the JWT.

- Pages: Create basic Login/Sign-up forms. Connect them to your NestJS backend.

- Protected Routes: Ensure /write redirects to /login if no token is present.

Phase 2: The Writing Experience (Days 4–6)

Day 4: Story Creation Flow

- Backend: Create POST /stories. This should handle the metadata (title, genre, cover image URL).

- Frontend: Build a "Create New Story" form.

- Image Upload: Integrate Cloudinary/Supabase Storage. Upload the cover image from the client and save the returned URL to your DB.

Day 5: The Chapter Editor

- Editor: Use a library like TipTap or Quill.js for the writing area.

- Backend: POST /stories/:id/chapters.

- Autosave: (Optional but recommended) Implement a simple debounce function to save drafts.

Day 6: Story Management Dashboard

- Dashboard: A "My Stories" page for writers to see their drafts and published works.

- Logic: Fetch only stories where authorId === currentUserId.

Phase 3: The Reading Experience (Days 7–10)

Day 7: Home Page & Discovery

- Backend: GET /stories with filters for genres.

- Frontend: Create a "Netflix-style" horizontal scroll or grid for different categories (e.g., "Top Romance," "New Arrivals").

Day 8: Story Detail & Chapter Navigation

- Story Page: Display summary, author info, and a list of chapters.

- Reader Page: A clean, distraction-free reading interface. Add "Next" and "Previous" chapter buttons.

Day 9: Mobile App (React Native/Expo) - Part 1

- Initialization: Set up Expo and basic navigation (Stack & Tabs).

- API Client: Use Axios or Fetch to connect to your Render backend.

- Home Screen: Port the "Discovery" logic from the web to the mobile grid.

Day 10: Mobile App - Part 2

- Reader View: Implement a vertical scroll for reading chapters.

- Offline Support (Bonus): Use AsyncStorage to cache the current chapter being read.

Phase 4: Engagement & Deployment (Days 11–14)

Day 11: Likes & Comments

- DB: Add Like and Comment models.

- Backend: Toggle Like (POST /stories/:id/like) and fetch comments.

- Frontend: Add the heart icon and a comment section below chapters.

Day 12: Search & Search Optimization

- Backend: Implement a simple ILike (case-insensitive) search in Prisma for story titles.

- Frontend: Add a search bar in the header.

Day 13: Deployment & Optimization

- Backend: Deploy NestJS to Render. Note: Render's free tier "sleeps." Use a cron job or "Kuma" to keep it awake if needed.

- Frontend: Deploy Next.js to Vercel. Connect environment variables (API URL).

- CORS: Ensure your NestJS app allows requests from your Vercel URL.

Day 14: Polishing & Testing

- Bug Hunt: Test the flow from "Sign up" -> "Write Story" -> "Read on Mobile."

- SEO: Add Open Graph tags in Next.js so stories look good when shared on social media.

Important Note on Performance

Because you are using Render (Free) and Supabase (Free), the first request after a period of inactivity will be slow (cold start). Don't panic; this is normal for free-tier hosting.

Would you like me to provide the Prisma schema definition for the Story and Chapter models to get you started on Day 1?

Step 1: Initialize Prisma & Environment

First, connect your NestJS backend to your Supabase Postgres instance.

- Get Connection String: Go to your Supabase Dashboard > Project Settings > Database. Copy the "Transaction" connection string (port 6543).

- Configure .env: In your NestJS root, update your .env file:

Code snippet

DATABASE_URL="postgres://postgres.[YOUR-PROJECT-ID]:[YOUR-PASSWORD]@aws-0-us-east-1.pooler.supabase.com:6543/postgres?pgbouncer=true&direct_connection_limit=1"

(Note: The direct_connection_limit=1 helps prevent "Shadow Database" errors on Supabase's free tier.)

- Install Prisma:

Bash

npm install @prisma/client

npm install prisma --save-dev

npx prisma init

Step 2: The "Pratilipi" Database Blueprint

Open prisma/schema.prisma. We need to handle Authors (who write), Readers (who save to library), and Progress (bookmarks).

Replace the file content with this schema:

Code snippet

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

model User {

id            String    @id @default(uuid())

email         String    @unique

password      String

username      String    @unique

firstName     String?

lastName      String?

phoneNumber   String?   @unique

avatar        String?

bio           String?   @db.Text

// Relations

stories       Story[]   // Stories written as an author

library       Library[] // Stories saved as a reader

progress      ReadingProgress[]

createdAt     DateTime  @default(now())

updatedAt     DateTime  @updatedAt

}

model Category {

id      Int      @id @default(autoincrement())

name    String   @unique // e.g., "Romance", "Thriller"

stories Story[]

}

model Story {

id          String    @id @default(uuid())

title       String

summary     String    @db.Text

coverImage  String?

published   Boolean   @default(false)

authorId    String

author      User      @relation(fields: [authorId], references: [id])

categoryId  Int

category    Category  @relation(fields: [categoryId], references: [id])

chapters    Chapter[]

libraries   Library[]

progress    ReadingProgress[]

createdAt   DateTime  @default(now())

updatedAt   DateTime  @updatedAt

}

model Chapter {

id        String   @id @default(uuid())

title     String

content   String   @db.Text

order     Int      // Chapter 1, 2, 3...

storyId   String

story     Story    @relation(fields: [storyId], references: [id], onDelete: Cascade)

createdAt DateTime @default(now())

}

model Library {

id        String   @id @default(uuid())

userId    String

storyId   String

user      User     @relation(fields: [userId], references: [id])

story     Story    @relation(fields: [storyId], references: [id])

addedAt   DateTime @default(now())

@@unique([userId, storyId]) // A user can't save the same story twice

}

model ReadingProgress {

id              String   @id @default(uuid())

userId          String

storyId         String

lastChapterId   String

user            User     @relation(fields: [userId], references: [id])

story           Story    @relation(fields: [storyId], references: [id])

lastReadAt      DateTime @updatedAt

@@unique([userId, storyId])

}

Step 3: Run the Migration

Push this blueprint to Supabase. This creates the actual tables.

- Run Migration:

Bash

npx prisma migrate dev --name init_story_platform

- Verify: Open your Supabase Dashboard > Table Editor. You should see all 6 tables. If they don't appear, refresh your browser or check the public schema dropdown in Supabase.

Step 4: Create the Global Prisma Service

You need a way to use this database in your NestJS code.

- Generate Files:

Bash

nest generate module prisma

nest generate service prisma

- Code the Service (src/prisma/prisma.service.ts):

TypeScript

import { Injectable, OnModuleInit } from '@nestjs/common';

import { PrismaClient } from '@prisma/client';

@Injectable()

export class PrismaService extends PrismaClient implements OnModuleInit {

async onModuleInit() {

await this.$connect();

}

}

- Export the Service (src/prisma/prisma.module.ts):

TypeScript

import { Global, Module } from '@nestjs/common';

import { PrismaService } from './prisma.service';

@Global() // This makes it available everywhere without re-importing

@Module({

providers: [PrismaService],

exports: [PrismaService],

})

export class PrismaModule {}

Step 5: Seeding the Categories

Don't start with an empty app. Let's add genres automatically.

- Create prisma/seed.ts: <<<< Outside src folder; ..\src\prisma\seed.ts

TypeScript

import { PrismaClient } from '@prisma/client';

const prisma = new PrismaClient();

async function main() {

const genres = ['Romance', 'Horror', 'Thriller', 'Drama', 'Fantasy'];

for (const name of genres) {

await prisma.category.upsert({

where: { name },

update: {},

create: { name },

});

}

}

main().finally(() => prisma.$disconnect());

- Add this to package.json: <<<< Just after Dev Dependency

JSON

"prisma": { "seed": "ts-node prisma/seed.ts" }

- Run: npx prisma db seed

Day 1 Success Criteria:

- [ ] npx prisma validate returns no errors.

- [ ] Supabase Table Editor shows all 6 tables.

- [ ] You can run npx prisma studio and see the 5 genres you seeded.

Day 2: NestJS Backend Core & Auth

Prerequisite:

1. Verify main.ts

Open src/main.ts. This is the entry point of your application. Ensure it looks like this:

TypeScript

import { NestFactory } from '@nestjs/core';

import { AppModule } from './app.module';

import { ValidationPipe } from '@nestjs/common';

async function bootstrap() {

const app = await NestFactory.create(AppModule);

// This allows your Next.js frontend to talk to this backend

app.enableCors();

// This enables the @IsEmail, @IsNotEmpty etc. checks in your DTOs

app.useGlobalPipes(new ValidationPipe());

await app.listen(3000);

console.log(`Application is running on: http://localhost:3000`);

}

bootstrap();

2. Install Validation Dependencies

In the previous step, we used a ValidationPipe. You need two packages for this to work without errors:

Bash

npm install class-validator class-transformer

Step 1: Install Security Packages

In your NestJS terminal, install these essential tools:

Bash

npm install @nestjs/jwt @nestjs/passport passport passport-jwt bcrypt

npm install -D @types/passport-jwt @types/bcrypt

- Bcrypt: Scrambles passwords so they aren't readable in the DB.

- Passport: The industry standard for handling login strategies.

- JWT: The token that acts like a "Digital ID Card" for your users.

Step 2: Generate the Auth Module

Use the NestJS CLI to create the structure:

Bash

nest generate module auth

nest generate service auth

nest generate controller auth

Step 3: Create the Registration DTO

Data Transfer Objects (DTOs) act as a filter. They ensure that when a user signs up, they send the correct data. Create src/auth/dto/signup.dto.ts:

TypeScript

import { IsEmail, IsNotEmpty, IsString, MinLength } from 'class-validator';

export class SignupDto {

@IsEmail()

email: string;

@IsString()

@IsNotEmpty()

@MinLength(6)

password: string;

@IsString()

@IsNotEmpty()

username: string;

firstName?: string;

lastName?: string;

}

Step 4: The Auth Service (The Logic)

Open src/auth/auth.service.ts. This service will handle the heavy lifting of checking the DB and signing tokens.

TypeScript

import { Injectable, ForbiddenException } from '@nestjs/common';

import { PrismaService } from '../prisma/prisma.service';

import { SignupDto } from './dto/signup.dto';

import * as bcrypt from 'bcrypt';

import { JwtService } from '@nestjs/jwt';

@Injectable()

export class AuthService {

constructor(private prisma: PrismaService, private jwt: JwtService) {}

async signup(dto: SignupDto) {

// 1. Hash the password

const hash = await bcrypt.hash(dto.password, 10);

// 2. Save user to DB

try {

const user = await this.prisma.user.create({

data: {

email: dto.email,

username: dto.username,

password: hash,

firstName: dto.firstName,

lastName: dto.lastName,

},

});

return this.signToken(user.id, user.email);

} catch (error) {

if (error.code === 'P2002') {

throw new ForbiddenException('Credentials taken');

}

throw error;

}

}

async login(dto: any) {

const user = await this.prisma.user.findUnique({

where: { email: dto.email },

});

if (!user) throw new ForbiddenException('Access Denied');

const pwMatches = await bcrypt.compare(dto.password, user.password);

if (!pwMatches) throw new ForbiddenException('Access Denied');

return this.signToken(user.id, user.email);

}

async signToken(userId: string, email: string) {

const payload = { sub: userId, email };

const secret = process.env.JWT_SECRET;

const token = await this.jwt.signAsync(payload, {

expiresIn: '7d',

secret: secret,

});

return { access_token: token };

}

}

Step 5: The Auth Controller (The Endpoints)

Open src/auth/auth.controller.ts. This maps your code to actual URLs.

TypeScript

import { Body, Controller, Post } from '@nestjs/common';

import { AuthService } from './auth.service';

import { SignupDto } from './dto/signup.dto';

@Controller('auth')

export class AuthController {

constructor(private authService: AuthService) {}

@Post('signup')

signup(@Body() dto: SignupDto) {

return this.authService.signup(dto);

}

@Post('login')

login(@Body() dto: any) {

return this.authService.login(dto);

}

}

Step 6: Final Configuration & Testing

- JWT Secret: Add JWT_SECRET="super-secret-key-123" to your .env file.

- App Module: Ensure AuthModule and PrismaModule are imported in src/app.module.ts.

- Test with Postman:

  - POST to http://localhost:3000/auth/signup

  - Body (JSON): ```json { "email": "test@test.com", "password": "password123", "username": "tester" }

  - Success: You should get a long access_token string back.

Step 7. The "Launch" Commands

Open your terminal in the root of your NestJS project and run:

For Development (Recommended)

Bash

npm run start:dev

- Why: This uses "Watch Mode." Every time you save a file, the server automatically restarts. It is perfect for Day 2.

For a Standard Start

Bash

npm run start

Day 2 Success Criteria:

- [ ] You can register a user and see them appear in Supabase.

- [ ] The password in the Supabase User table looks like a long scrambled string (hashed), not plain text.

- [ ] The login endpoint returns a valid JWT token.